Guideline –Template

Ryan wassell

BCDE311 – Software Development PROJECT

Semester 1, 2026

CITRENZ for Mehdi

Project Proposal

Version 0.4

Contents

Introduction	5

Project Details	6

Project Name	6

Overview of Industry Client	6

Project Background	6

Information Gathering	7

Documentation	7

Project Scope	8

Project Goal(s)	8

Benefits of Project	8

Project Requirements	8

Expected Deliverables	8

User Personas	8

Project Plan – High Level	9

Project Management Framework adopted	9

Phases	9

Timetable	9

Burndown Charts	9

Resources/Access Required	9

Risk Management	10

Approach	10

Risk Table	10

Quality Assurance	11

Approach	11

Quality Assurance Table	11

Test Plans – Functional and Usability	11

Project Management Framework Methodology	12

Overview	12

Literature Review	12

Critique (Pros and Cons)	12

Ethics	13

Relevance of ITP Code of Ethics	13

Relevant Legislation	14

Reflections	15

Approach	15

Specifications	16

Reference List	17

Appendices	18

Appendix A – Detailed Project Plan	18

Appendix B – Risk Management Table	18

Appendix C – Quality Assurance Table	18

Document Control

| Date | Author | Version | Status of Document/Updates Made |
| --- | --- | --- | --- |
| 23/02/2026 | Ryan Wassell | v0.1 | Document Creation, basic introduction added, placeholder title page |
| 9/03/2026 | Ryan Wassell | v0.2 | Added Burndown Chart |
| 17/03/2026 | Ryan Wassell | v0.3 | Added risk analysis, started project scope, started project plan – high level |
| 22/03/2026 | Ryan Wassell | v0.4 | Added a couple personas; need to add more, added the notes from the meetings. |
| 26/03/2026 | Ryan Wassell | v0.5 | Added client logo, included more information in project background. |
| 20/04/2026 | Ryan Wassell | V0.6 | Updated Project Background, redefined project scope, summarised information gathering. |

Guideline – Effective Written Communication

Use these standards to create a document that is effective and well-written.

- Remove all guidelines from the document before submission.

- Cover Page – Ara Logo, Client Logo, Project Name, Client Name, Document Name, Student Name, Date, Version, Paper Code and Name, Pathway.

- Table of Contents (TOC) – No more than 3 heading levels, Table of Tables & Table of Figures not required.

- Document Control – keep this up to date.

- Header and Footer - Header contains Project Name, Client Name, Date ; Footer contains Student Name and Page Numbering (e.g. Page 1 of 10) ; Both Header and Footer in smaller font than body font size ; Header has a separating underline ; Footer has a separating overline.

- Use of Heading 1, 2, 3… for the TOC, Online navigation, and readability.

- Heading 1 Topics start on a new page.

- Diagrams, Charts, Tables have captions (if used).

- The document is optimised for black & white printing and colour-blind readers.

- APA v7 Reference List supported by in text referencing.

- The point of view of the document is consistent e.g., 1st person (I/we) or 2nd person (you) or 3rd person (he, she, it, they).

- Business/Professional Language used conveys a strong, clear and concise tone (active voice).

- Document is A4, double sided, font size is professional/business suitable, font size for body text is 10.5-to-12-point, single line spacing.

- Appendices included where useful to maintain flow of main document.

- Bullets used to help readability.

- Lead-In sentences/paragraphs to describe/introduce main sections (usually Heading 1 sections) and for diagrams/charts/tables.

- Do not split sentences/paragraphs over a page.

- If tables split over a page, use table headings.

- Use portrait and landscape page orientations to improve readability (Hint: this is done using section breaks).

- Include an introduction to the document after the Table of Contents - It will cover: the objective or purpose of the report (not the project); an outline of the report’s structure.

- Correct spelling & grammar for a business-English (NZ) audience.

- Wow-Factor - The overall design of the document is innovative/creative/positively memorable/relevant to the client/makes you want to read it.

# Introduction

Guideline - the objective or purpose of the report (not the project) ; an outline of the report’s structure.

The purpose of this report is outline how I intend to carry out this project for the client. It will provide a clear explanation of the project’s details and scope; it will also provide the approach I will use to plan and deliver the product. This report will also detail the risks identified and some of the strategies used to mitigate them, the quality assurance I intend to follow during development, and the project management framework I will use throughout the project lifestyle.

# Project Details

Guideline - lead in sentence to describe this section

This section is to present the details of this project.

## Project Name

Guideline - Short, Sharp, Catchy

Citrenz Conference Website

## Overview of Industry Client

Guideline - Who is the client?

The client is CITRENZ and we have been talking with Medhi, a representative for them. CITRENZ stands for Computing and information technology research and education New Zealand. From my understanding from the client, it is an annual conference where people from the IT community will all come together for a group of presentations from IT professionals.

## Project Background

### Overview

Guideline – Why is the project important to the client? What is the business problem/opportunity?

There is currently no conference website for CITRENZ as the old one dissolved. The opportunity we were given is to fill that gap with a new conference system website.

### Current Situation

Guideline – what is happening today for the client – before the project is started?

There is no conference management system for CITRENZ. The previous way to sign up for the CITRENZ conference was through a CITRENZ portal that has been discontinued.

### Future Situation

Guideline – what does the situation look like for the client once the project is completed?

The future for the client will involve a functional conference website where CITRENZ can host conferences and give out information.

# Information Gathering

Guideline - lead in sentence to describe this section

This section will show the information that has been gathered by the client.

## Documentation

Guideline:  document the questions and answers and summary analysis you made from your interview with the client.

From the information gathered from the client the project requires the development of a bespoke conference management system for CITRENZ. The client has emphasised several core features such as submitting papers, reviewing papers, registering users and notifying people. Key groups that were identified were administrators/organisers, reviewers, authors/presenters, attendees and sponsors, each of these roles will have distinct responsibilities and access permissions on the website. The system will store people, paper, timetables, venue and conferences. A comparable tool that we were given was easy chair to draw inspiration from.

# Project Scope

Guideline - lead in sentence to describe this section

This section will outline the goals, requirements and deliverables of the project.

## Project Goal(s)

Guideline – what specific goals/outcomes will the project achieve for the client

The primary goal of this project is to design a bespoke web-based conference management system that supports the creating and delivery of the annual CITRENZ conference. This system aims to streamline the process of submitting and reviewing papers, registering users and communicating within the website.

## Benefits of Project

The system will provide several key benefits. It will centralise data allowing users to access key information for the Annual conference in one place. It will also have automated submission tracking for papers allowing reviewers and authors to communicate whilst a review is happening, increasing transparency throughout. Attendees will benefit from the easy access to information and the easily accessible registration functionality whilst the organisers will gain improved visibility for submissions, scheduling, and how many participants there will be. Overall this system will provide a more efficient way to organise CITRENZ conferences.

| ID | Description | Priority |
| --- | --- | --- |
| FR1 | User must be able to make an account | MUST |
| FR2 | User must be able to log in to the system | MUST |
| FR3 | Administrators/Organizers must be able to create a conference | MUST |
| FR4 | Users must be able to upload files for review | MUST |
| FR5 | Authors must be able to track submission status | MUST |
| FR6 | Reviewers must be able to review papers | MUST |
| FR7 | Users must be able to book a seat for the conference | MUST |
| FR8 | Users must be able to see conference details such as date/time, venue, speakers etc | MUST |
| FR9 | System should notify users when reviews are completed | SHOULD |
| FR10 | System should store timestamps when data is created or manipulated | SHOULD |
| FR11 | System may support invoicing for registration | COULD |
| FR12 | System may show sponsor information | COULD |

## Project Requirements

These functional requirements have been prioritised using the MoSCoW system to help define the essential functionality of the system. The Must requirements outline the essential functionality to operate as a conference management system. The should requirements enhance the essential functionality but are not required to make the system functional. The could requirements are to outline future functionality if the project has the time and resources to allow it. This system helps the project remain focused on the immediate needs of the client.

## Expected Deliverables

Guidelines – make a list of the deliverables

- Completed project proposal

- Systems requirements specification document

- Low fidelity prototype

- High fidelity prototype

- Fully functional web-based conference management system

## User Personas

Guidelines – describe the target personas

# Project Plan – High Level

Guideline - lead in sentence to describe this section

## Project Management Framework adopted

Guideline – an overview of the Framework adopted

The kanban framework allows me to visualise the work needed to be done through a table with 3 Headers:

- To Do – These are the ultimate tasks that need to be completed but not have started yet

- Doing – These are the tasks that you are currently doing

- Done – These are the tasks that you have completed

I enjoy this framework due to its simplicity and flexibility. I am using Trello as it is easily customisable. An example of a Kanban board I have made on Trello:

## Phases

Guideline – the major phases of the project, include the estimated task breakdown

## Timetable

Guideline – includes the order of the tasks within the phases, the forecasted hours per task and phase, due dates for deliverables, (the timeline will be updated with actual hours and delivery dates as the project progresses).

Burndown Charts

## Resources/Access Required

# Risk Management

Guideline - lead in sentence to describe this section

This section will outline the risk analysis tool I used and the risks I have analysed.

## Approach

Guideline – describe the selected approach/framework/method for risk identification and management, why it was selected, how often the risks will be reviewed, and how to read the risk table.

I am using the simple Microsoft risk table template with adjustments to allow post mitigation risk analysis. I selected this one because I am familiar with it. The risks will be reviewed every time a new phase occurs. For each item in the risk table there will be a pre mitigation risk assessment and post mitigation risk assessment, which can be understood by looking at the exposure (out of 10) to see the analysis of how risky a certain statement is.

## Risk Table

Guideline – no more than top 5 risks, covering business, project, personal etc – identify the Probability, Impact and rank by exposure, Create Mitigation, Contingency and Triggers – this plan will be updated throughout the project. The full table and updates may be placed in an appendix for readability.

# Quality Assurance

Guideline - lead in sentence to describe this section

## Approach

Guideline – describe the selected approach/framework/method for maintaining quality assurance (deliverables must meet client and good practice criteria) ,why it was selected, how often the quality assurance table will be reviewed, and how to read the quality assurance table.

## Quality Assurance Table

Guideline – this is a list of all deliverables, the criteria for acceptance, who will accept them and date of acceptance.

## Test Plans – Functional and Usability

Guideline – detail your separate Functional and Usability testing plans – you will use these, update and document the results during the project.

# Project Management Framework Methodology

Guideline - lead in sentence to describe this section

## Overview

## Literature Review

## Critique (Pros and Cons)

# Ethics

Guideline - lead in sentence to describe this section

## Relevance of ITP Code of Ethics

Guideline – see https://itp.nz/s/ITP-Code-of-Ethics.pdf  for further information

### Good Faith

Guideline – the student shall treat people with dignity, good faith and equality; without discrimination; and have consideration for the values and cultural sensitivities of all groups within the community affected by their work;

### Integrity

Guideline – the student shall act in the execution of their profession with integrity, dignity and honour to merit the trust of the community and the profession, and apply honesty, skill, judgement and initiative to contribute positively to the well-being of society;

### Community Focus

Guideline - Responsibility for the welfare and rights of the community shall come before their responsibility to their profession, sectional or private interests or to other professionals;

### Skills

Guidelines – students shall apply their skills and knowledge in the interests of their clients or employers for whom they will act without compromising any other of these Tenets;

### Continuous Development

Guideline - students shall develop their knowledge, skills and expertise continuously through their careers, contribute to the collective wisdom of the profession, and actively encourage their associates to do likewise;

### Informed Consent

Guideline - students shall take reasonable steps to inform themselves, their clients or employers of the economic, social, environmental or legal consequences which may arise from their actions;

### Conflicts of Interest

Guideline - students shall inform their clients or employers of any interest which may be, or may be perceived as being, in conflict with the interests of their clients or employers, or which may affect the quality of service or impartial judgement;

### Competence

Guideline – students shall follow recognised professional practice, and provide services and advice carefully and diligently only within their areas of competence.

## Relevant Legislation

Guideline – see  https://www.privacy.org.nz/ and  https://www.iponz.govt.nz/

### Privacy/Confidentiality

Guideline: what aspects of privacy/confidentiality practice/legislation are relevant to the project.

### Copyright

Guideline: what aspects of copyright practice/legislation are relevant to the project.

### Patents

Guideline: what aspects of patents practice/legislation are relevant to the project.

# Reflections

Guideline - lead in sentence to describe this section

## Approach

Guideline: what is the way that notes will be taken to capture lessons learnt and reflections during the project.

# Specifications

Guideline - this is a placeholder to indicate you will be creating specification documentation derived from your initial low-fidelity wireframe / story board processes and submitting them in an appropriate manner here.

# References

Guideline – APA v7, supported by in-text references.

# Appendices

Guideline - lead in sentence to describe this section

## Appendix A – Detailed Project Plan

Guideline – work breakdown structure including phases, tasks, deliverables, time allocated, completion dates, resources.

## Appendix B – Risk Management Tables

Guideline  -Use this to give provide updates of the risk tables and other evidence that may not be suitable to display in the main  report section – example of a table from WIL Capstone Project Risk Management

Table B4 
Risk Issues Management - 3 October 2022

Version 1 of Risk Assessment – 8/03/2026

## Appendix C – Quality Assurance Tables

Guideline  -Use this to give provide updates of the QA table and other evidence that may not be suitable to display in the main report section